PRODUCT REQUIREMENTS DOCUMENT

Salon SaaS — Nigeria

Draft for engineering scoping — pairs with the Business Research & Product Plan and Discovery Interview Script

| Field | Value |
| --- | --- |
| Product | [Working name] — Salon SaaS, Nigeria |
| Document status | Draft v0.1 — for engineering scoping, pending discovery-interview validation |
| Owner | Founder / PM |
| Last updated | August 2026 |
| Related docs | Business Research & Product Plan; Salon Owner Discovery Interview Script; Concept One-Pager |

# 1. Problem Statement

Nigerian salon, barbershop, and braiding-shop owners run their business on paper, phone calls, and WhatsApp chats. Market research (see companion Business Plan) surfaced two problems as the clearest, most-repeated, and most software-fixable: money silently disappearing — staff pocketing cash or diverting a customer's payment to their own personal POS device before it's recorded — and empty chairs from no-shows caused by having no shared calendar or reminder system. A Punch Nigeria investigation found internal staff/apprentice theft to be a bigger cause of small-business failure than unreliable power or lack of credit, which makes payment-integrity the product's central hook rather than a secondary feature.

# 2. Goals & Success Metrics

- Primary goal: prove that a WhatsApp-native, payment-integrity-first tool changes daily behavior for real salon owners, not just interest in a demo.

- 10-20 pilot salons using the product daily for 4+ consecutive weeks by end of MVP phase.

- Weekly active usage above 70% of the pilot cohort by end of Phase 2.

- Monthly churn under 5% among paying salons post-launch.

- At least one owner per pilot cohort reports the payment-integrity feature caught a real discrepancy they wouldn't otherwise have seen.

# 3. Target Users

- Primary: owner-operator of a 1-10 chair hair salon, braiding shop, or barbershop in urban Nigeria (Lagos first), managing 2-8 staff on commission or chair rental.

- Secondary: commissioned staff/apprentices who need visibility into their own earnings to reduce disputes with the owner.

- Tertiary (later phase): customers, who interact only through WhatsApp — no account or app required for MVP.

# 4. Scope

## 4.1 In scope — MVP (Phase 1)

- WhatsApp-based booking link, shared calendar, walk-in queue.

- Unified checkout (cash / transfer / Paystack or Flutterwave) with payment-integrity logging and flagging.

- Automatic commission/chair-rental split per staff member at checkout.

- WhatsApp/SMS appointment reminders.

- Offline-first operation with sync on reconnect.

## 4.2 Explicitly out of scope for MVP

- Multi-branch dashboards (Phase 3).

- Inventory/stock tracking and low-stock alerts (Phase 2).

- Customer-facing loyalty/CRM features beyond basic visit history (Phase 2).

- Public marketplace/discovery of salons by new customers (Phase 4).

- Financing/BNPL for equipment (Phase 4).

# 5. Functional Requirements

## 5.1 Booking & Calendar

| User story | Acceptance criteria | Priority |
| --- | --- | --- |
| As a customer, I can book an appointment via a WhatsApp link without installing an app. | Tapping the salon's shared link opens a WhatsApp chat/flow showing available slots; selecting one creates a pending booking visible to the salon. | Must (MVP) |
| As an owner/staff member, I see one shared calendar across all staff. | Calendar shows all bookings across staff in real time; no two bookings can occupy the same staff+time slot without an explicit override. | Must (MVP) |
| As staff, I can add a walk-in customer directly without a prior booking. | A walk-in can be added to the queue/calendar in under 10 seconds, with or without a phone number. | Must (MVP) |
| As a customer, I receive an automatic reminder before my appointment. | Reminder sent via WhatsApp utility template (or SMS fallback) at a configurable interval (default 24h and 2h) before the appointment. | Must (MVP) |
| As an owner, I can mark a booking as no-show or cancelled. | Status change is logged with timestamp; no-show rate is visible in reporting. | Should |

## 5.2 Payments & Payment Integrity

| User story | Acceptance criteria | Priority |
| --- | --- | --- |
| As an owner, every checkout is logged in one place regardless of payment method. | Cash, transfer, and card/POS payments are all entered into the same checkout flow; no payment can be marked complete without a logged entry. | Must (MVP) |
| As an owner, I can accept card/transfer payments via Paystack or Flutterwave in-app. | Integration with Paystack Transaction/Charge API (or Flutterwave equivalent) for online collection; settlement confirmed via webhook. | Must (MVP) |
| As an owner, staff cannot silently divert a customer's payment to a personal account. | The checkout screen is the only path staff can mark a service as paid; a service marked complete without a matching logged payment is flagged on the owner's daily summary. | Must (MVP) — core differentiator |
| As an owner, I get a daily reconciliation summary. | End-of-day report shows total booked, total collected, by payment method, and any unmatched/flagged entries. | Must (MVP) |

## 5.3 Staff Commission & Payouts

| User story | Acceptance criteria | Priority |
| --- | --- | --- |
| As an owner, I can set a commission or chair-rental rule per staff member. | Rules support percentage-of-service, flat fee, or fixed chair-rental amount; configurable per staff member, overridable per service. | Must (MVP) |
| As an owner, commission is calculated automatically at checkout. | On payment completion, the system computes each party's share using Paystack/Flutterwave Split Payment (subaccounts) where the payment is digital, or an internal ledger entry where it's cash. | Must (MVP) |
| As staff, I can see my own running total for the day/week. | Staff view (own login or shared device with PIN) shows their computed earnings to date, reducing disputes. | Should |
| As an owner, I can flag apprentices as a separate pay category (stipend, not commission). | Apprentice role type supports a fixed stipend or reduced commission rate distinct from full staff. | Should |

## 5.4 Inventory (Phase 2)

| User story | Acceptance criteria | Priority |
| --- | --- | --- |
| As an owner, I can track stock levels for high-value items (extensions, chemicals, retail products). | Stock decrements automatically when a linked service/product is sold; manual adjustment supported for physical counts. | Should (Phase 2) |
| As an owner, I get a low-stock alert. | Push/WhatsApp alert when an item falls below a configurable threshold. | Should (Phase 2) |

## 5.5 Offline & Reliability

| User story | Acceptance criteria | Priority |
| --- | --- | --- |
| As an owner/staff, I can keep taking bookings and checkouts when data/power is down. | Core actions (booking, checkout, marking paid) work against a local cache and sync automatically once connectivity returns; no data loss on reconnect. | Must (MVP) |
| As a customer, I still receive my reminder even if the salon's connection was briefly down. | Reminder queue is server-side (not dependent on the salon's device being online) so it is not affected by the salon's own connectivity. | Must (MVP) |

# 6. Non-Functional Requirements

- Localization: all pricing, receipts, and reports in Naira (₦); interface in English with Pidgin-friendly phrasing where practical.

- Low-data design: core screens must be usable on a 2G/3G connection; avoid heavy media/assets in the primary flows.

- Offline tolerance: local write-then-sync architecture — no feature in section 5.1-5.3 may hard-require a live connection to function.

- Privacy: salon data is private to the owner by default; no automatic sharing with tax or regulatory bodies — this is a trust requirement, not just a technical one, based on documented owner wariness of digital record-keeping.

- Security: payment credentials (Paystack/Flutterwave API keys) stored server-side only, never on-device; staff-level access should not expose the owner's full financial history unless explicitly granted.

- Performance: booking and checkout actions must complete in under 2 seconds on a mid-range Android device.

# 7. Key User Flows

## 7.1 Customer booking flow

- Customer taps the salon's WhatsApp booking link (shared via Instagram bio, business card, or referral).

- WhatsApp flow shows available time slots for the requested service.

- Customer selects a slot; booking is created as "pending" and appears on the salon's shared calendar.

- Owner/staff confirms (or the system auto-confirms if the slot was truly open).

- Reminder is sent automatically at T-24h and T-2h via WhatsApp utility template (falls back to SMS if the customer hasn't messaged within the last 24h session window).

## 7.2 Checkout flow

- Staff opens the appointment and marks the service as complete.

- System requires a payment entry before the appointment can close: cash (manually logged), transfer (manually logged with reference), or Paystack/Flutterwave in-app charge.

- System computes the commission/chair-rental split per the staff member's rule and records it against their running total.

- If a digital payment was used, Paystack/Flutterwave Split Payment (via subaccounts) settles the staff/owner shares directly; if cash, an internal ledger entry is created for reconciliation.

- Any appointment marked complete without a matching payment entry is flagged on the owner's end-of-day summary.

# 8. Technical Architecture & Integrations

The founder is a web developer building this MVP personally (an existing customizable salon website already covers the customer-facing marketing side, so this PRD's engineering scope is limited to the management system: booking, checkout, commission, and reminders).

- Payments: Paystack Transaction Splits API using subaccounts per staff member — this is an existing, production-ready feature that can carry most of the commission-split logic natively rather than requiring custom ledger engineering for digital payments.

- Messaging: WhatsApp Cloud API (Meta) for booking flow and reminders, accessed via a Business Solution Provider rather than a direct Meta integration. Appointment reminders classify as utility-category templates, which are free when sent inside an open 24-hour customer service window and low-cost outside it — this keeps reminder costs low at pilot scale. Requires Meta Business verification before launch; build in lead time for template approval.

- SMS fallback: a Nigeria-focused aggregator for reminders when a customer is outside the WhatsApp 24-hour window and no approved template applies, or for customers without WhatsApp.

- Offline sync: local-first data storage on-device with a sync queue that reconciles to the server once connectivity returns; conflict resolution favors the most recent server-confirmed state for shared calendar entries.

- Hosting: cloud-hosted backend; no dependency on the salon's own infrastructure beyond a phone and intermittent data.

## 8.1 Recommended Technology Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Admin/staff dashboard | Next.js (React), built as a Progressive Web App (PWA) | One codebase for UI + routing; installs to a phone home screen with no app-store review, and supports offline caching via a service worker |
| Backend/API | Node.js — Next.js API routes, or a separate Express/Nest service if split later | Same language as the frontend; fastest path for a solo developer to ship and maintain |
| Database | PostgreSQL, hosted on Supabase or Neon | Managed Postgres with built-in auth/realtime out of the box — avoids standing up separate auth infrastructure |
| ORM | Prisma | Type-safe queries against Postgres; pairs directly with Next.js/Node |
| Offline storage & sync | Dexie.js (IndexedDB wrapper) on the client, with a local write-then-sync queue | Lets booking/checkout keep working through a data or power cut, syncing once back online |
| WhatsApp messaging | WhatsApp Cloud API via Termii (Nigerian BSP) | Handles WhatsApp + SMS fallback in one integration; local support speeds up Meta Business verification |
| Payments | Paystack Node SDK, using Transaction Splits (subaccounts) | Automatic commission split between owner and staff on digital payments — no custom ledger engineering needed |
| Auth | Phone-number OTP (via Termii SMS or Supabase phone auth) | No passwords to manage — matches how owners/staff already operate |
| Hosting | Vercel (app) + Supabase/Railway (database) | Minimal ops overhead and low cost at pilot scale; no reason for AWS-level infrastructure yet |

## 8.2 Solo-Developer Build Plan (12 Weeks)

This is the concrete build sequence for a single developer taking the MVP from scratch to pilot-ready, assuming the customer-facing website already exists and only the management system below needs to be built.

| Week(s) | Focus | Key deliverable |
| --- | --- | --- |
| 0 (parallel to everything else) | Accounts & scaffolding | Meta Business verification started, Paystack + Termii accounts created, repo scaffolded (Next.js + Prisma + Postgres) |
| 1-2 | Data model & auth | Salon, Staff, CommissionRule, Customer, Appointment, Transaction tables live; phone-OTP login working |
| 3-4 | Booking & calendar | WhatsApp booking flow, shared calendar in the dashboard, walk-in queue add |
| 5-6 | Checkout & payment integrity | Unified checkout (cash/transfer/Paystack), flagged unmatched entries, daily reconciliation summary — the core differentiator |
| 7-8 | Commission engine | Per-staff commission rules, automatic Paystack subaccount splits, cash ledger entries, staff running-total view |
| 9-10 | Reminders & offline hardening | WhatsApp/SMS reminders live; offline caching and sync tested on an actual patchy connection, not just wifi |
| 11-12 | Pilot polish | Onboarding flow for the first 5-10 salons, basic reporting, bug fixes from real use — ready to launch the pilot |

Note: Week 0's Meta Business verification is usually the real bottleneck, not the code — start it the same day work begins, in parallel with the data model work in weeks 1-2.

# 9. Data Model (high level)

| Entity | Key fields | Notes |
| --- | --- | --- |
| Salon | id, name, branch(es), owner_id, tier | A salon can have 1+ branches (Phase 3+) |
| Staff | id, salon_id, role (owner/staff/apprentice), commission_rule_id, phone | Role determines default commission behavior |
| CommissionRule | id, staff_id, type (percent/flat/chair-rental), value, service_override[] | Drives automatic split at checkout |
| Customer | id, phone (WhatsApp ID), name, visit_history[] | Identified by phone/WhatsApp ID, not a created account |
| Appointment | id, salon_id, staff_id, customer_id, service_id, start_time, status | Status: booked / confirmed / completed / no-show / cancelled |
| Transaction | id, appointment_id, amount, method (cash/transfer/card), split[], status | Split[] references Paystack/Flutterwave subaccount split or internal ledger entries |
| Product / InventoryItem | id, salon_id, name, stock_qty, low_stock_threshold | Phase 2 |

# 10. Assumptions & Dependencies

- Assumes Paystack and/or Flutterwave subaccount/split-payment features remain available on standard merchant terms at pilot scale (to be confirmed in the M0 technical spike).

- Assumes Meta Business verification for WhatsApp Cloud API can be completed within the MVP timeline — this has historically been a source of delay and should be started immediately, in parallel with build.

- Assumes pilot salons have at least one Android smartphone and intermittent (not necessarily constant) mobile data.

- Depends on discovery-interview validation (see companion interview script) confirming owners will actually adopt the payment-integrity flow rather than routing around it.

# 11. Risks & Mitigations

- Staff resistance to payment-integrity tracking (it constrains behavior that may currently benefit them) → position it to owners as protecting honest staff too, and pilot with owner buy-in first, staff training second.

- WhatsApp Cloud API approval delays → start Meta Business verification in week 1, build an SMS-only fallback path so launch isn't blocked on Meta's timeline.

- Cash transactions are inherently harder to force-verify than digital ones → the product can flag anomalies (service marked complete, no payment logged) but cannot fully prevent cash-based diversion; be explicit with owners about this limit rather than over-promising.

- Offline-sync conflicts (two staff editing the same slot while both offline) → default to "first synced wins" with a visible conflict notice rather than silent overwrite.

# 12. Milestones

The overall phase view below still holds; section 8.2 breaks Milestone M2 (MVP build) down into a granular week-by-week sequence for the solo developer building this.

| Milestone | Target | Scope |
| --- | --- | --- |
| M0 — Technical spike | Week 1-2 | Confirm Paystack/Flutterwave split-payment sandbox works as expected; confirm WhatsApp Cloud API access (Meta Business verification) and utility-template approval process. |
| M1 — Clickable prototype | Week 3-4 | No-code/low-fidelity prototype of booking + checkout flow, used to re-test with the same pilot owners from discovery. |
| M2 — MVP build | Week 5-14 | Booking (WhatsApp link + shared calendar), checkout with payment-integrity logging, commission auto-split, reminders. Ships to 10-20 pilot salons. |
| M3 — Pilot validation | Week 15-18 | Daily-active-use check across pilot cohort; fix top friction points; confirm willingness to pay at proposed price points. |
| M4 — Phase 2 build | Week 19-24 | Inventory tracking, low-stock alerts, offline-first sync hardening, customer CRM/loyalty. |

# 13. Open Questions for Engineering

- Confirm Termii vs. a direct Meta Cloud API integration vs. an alternative BSP (Twilio, 360dialog) once Meta Business verification is underway — pick based on actual onboarding speed, not just documentation.

- Paystack vs. Flutterwave vs. both for the split-payment integration — decide based on subaccount settlement speed and fee structure once quotes are confirmed.

- Single shared login per salon (with staff PINs) vs. individual staff logins — affects both the commission-visibility feature and access-control complexity.

- How much of the offline-sync engine should be built with Dexie.js alone vs. adding a dedicated sync framework as usage scales past the pilot.

Sources

Paystack Transaction Splits / Split Payments documentation — paystack.com/docs

WhatsApp Business Cloud API pricing & 24-hour session window rules (2026) — sleekflow.io, ominiflow.com, blueticks.co

No-code/full-stack tooling landscape (2026) — bubble.io, adalo.com, mindstudio.ai (used to inform prototype-vs-build-stage recommendations)

Pain points and MVP scope — companion Business Research & Product Plan (see Sources section within that document for underlying market research citations)